Local Agent SDLC
Phase A System Design

Understand-Anything-Inspired Sub-Agent Harness and Context Engineering Design

Version: 1.0 | Date: 2026-05-12 | Scope: Phase A / Phase 1

Authoring context: Local Agent SDLC / anhnd3/code_analysis

Decision summary: Phase A is a design and extraction phase. We do not clone, fork, vendor, or port understand-anything. We use it as a living public reference and reimplement the relevant operating model in our Go-native code_analysis repository.

Primary technical bet: The product quality will come from role-isolated sub-agents, artifact-first execution, strict schemas, local context packets, and deterministic validation. This is more important than UI, dashboard, or generic graph rendering in the early phase.

First observable target: generate function_logic_cameraV2Handler_DetectQR as a high-quality, evidence-backed, step-by-step function logic artifact using the local sub-agent harness.

# Document Control

| Field | Value |
| --- | --- |
| Document purpose | Provide a complete Phase A system design and implementation handoff for Phase B. |
| Primary audience | Owner/architect, local agent/Codex executor, future contributors. |
| Repository target | anhnd3/code_analysis |
| Implementation phase covered | Phase A only; Phase B handoff included. |
| Non-goal | No production code change, no local clone of understand-anything, no dashboard/chat UI. |

# 1. Executive Summary

Phase A formalizes how the Local Agent SDLC project should learn from understand-anything without copying its implementation. The useful pattern is the multi-agent operating model: a scanner agent creates inventory, file analyzers generate structural knowledge in bounded batches, architecture/domain agents synthesize higher-level views, and a reviewer validates final graph quality. Our local system should adapt this into a Go-native, evidence-first pipeline optimized for function-level logic, boundary mapping, and later cross-service SDLC automation.

The early objective is not to match understand-anything's dashboard, graph UI, or full codebase knowledge product. The early objective is to prove that local models with roughly 92k-108k context can produce reliable function logic artifacts by using context engineering, sub-agent isolation, staged artifacts, strict JSON schemas, and deterministic validation.

The key product shift is from function-call graph traversal to executable logic representation: boundary -> function -> logic block -> call/external effect -> evidence -> FlowPack. This unlocks the later goals: service flow documentation, impact analysis, review packs, test guidance, and cross-service tracing across REST, gRPC, Kafka/RabbitMQ, cron, and startup flows.

# 2. Phase A Scope

Phase A is the system-design phase. It creates the role contracts, artifact contracts, context packet design, schema boundaries, validation gates, and Phase B implementation plan. It intentionally avoids production code changes so that design clarity comes before another implementation refactor.

| Scope item | Included in Phase A? | Rationale |
| --- | --- | --- |
| Extract understand-anything role model | Yes | Needed to define our sub-agent operating model. |
| Define local sub-agent contracts | Yes | Phase B harness depends on stable contracts. |
| Define context packet format | Yes | Local models cannot rely on huge context windows. |
| Define FunctionLogic schema | Yes | Core product object for first MVP. |
| Define FlowPack direction | Yes | Needed to prevent FunctionLogic schema from becoming a dead end. |
| Implement harness code | No | Phase B. |
| Analyze cameraV2Handler.DetectQR | No | First Phase B/D executable target. |
| Clone/fork/vendor understand-anything | No | Reference remains on GitHub; no local dependency required. |
| Build UI/chat/dashboard | No | Early phase is artifact-first, CLI-first. |

# 3. Reference Architecture Basis

The reference system, understand-anything, is useful because it decomposes codebase understanding into specialized roles and durable graph artifacts. Its public repository describes a knowledge-graph product that can explore, search, ask questions, generate domains, and support multiple coding agents/tools. The current repository metadata shows it is active and popular, with roughly 13k stars and a recent v2.5.0 release focused on dashboard layout improvements.

The reference also demonstrates several engineering choices that directly fit our local-agent strategy: deterministic discovery before semantic analysis, file-category awareness, batch-based file analysis, specialized reviewer validation, domain/flow/step extraction, and intermediate artifact persistence. These ideas should be reimplemented as Go-native workflows rather than copied as TypeScript/React/plugin code.

| Reference concept | What we learn | Our adaptation |
| --- | --- | --- |
| Project scanner | Inventory first; classify files, languages, frameworks, imports, and categories. | WorkspaceScannerAgent writes workspace_scan.json and file_catalog.json. |
| File analyzer | Script/extractor first, LLM semantic pass second; batch processing. | FileStructureAnalyzerAgent extracts symbols/imports/calls/control skeleton; FunctionLogicAnalyzer goes deeper. |
| Architecture analyzer | Use deterministic graph/path stats before semantic layer assignment. | ArchitectureRoleClassifier assigns SDLC roles, not only layers. |
| Domain analyzer | Business Domain -> Flow -> Step as a higher-level knowledge model. | DomainFlowAgent maps boundary/function logic/evidence into business-readable flows. |
| Graph reviewer | Deterministic validation before approval/rejection. | FlowReviewer validates evidence, schema, references, and hallucination risks. |
| Dashboard/chat | Useful later product surface. | Deferred. We stay CLI/artifact-first until FlowPack quality is proven. |

# 4. Design Principles

Evidence-first: no accepted step, edge, or flow claim without source evidence or explicit ambiguity.

Harness-first: every LLM call is mediated by a role-specific context packet, schema, validator, and artifact writer.

Context-bounded: local models receive only the relevant function, control skeleton, imports, calls, and selected neighboring symbols.

Artifact-first: every stage writes durable JSON before rendering Markdown or Mermaid.

Role-isolated: each sub-agent has a narrow responsibility, not a general whole-repo prompt.

Multi-language ready: Go is implemented first, but schemas must support Java, JS/TS, and Python from day one.

CLI-first: MCP and UI come only after the CLI/harness artifacts are stable.

No broad refactor: current code_analysis structure remains stable; new modules are additive.

# 5. C4-Style Architecture

## 5.1 System Context

[Engineer / Local Agent Operator]

|

v

[analysis-cli / future analysis-mcp]

|

v

[Local Agent SDLC Evidence Engine]

|

+--> Reads source repositories / service workspaces

+--> Reads existing SQLite facts and JSONL artifacts

+--> Calls local LLM server via OpenAI-compatible endpoint

+--> Writes .local-agent run artifacts, FunctionLogic, FlowPack, Markdown, Mermaid

## 5.2 Container View

cmd/analysis-cli

-> internal/harness

-> context builders

-> prompt templates

-> local LLM JSON runner

-> validators

-> artifact writer

-> internal/logic

-> FunctionLogic schema and renderer

-> internal/evidence

-> facts query, source reads, grep/search tools

-> internal/boundary

-> HTTP/gRPC/async/startup boundary candidates

-> internal/flow

-> FlowPack and later FlowComposer

-> internal/export

-> Markdown / Mermaid / GraphJSON rendering

-> internal/facts and internal/indexer

-> existing deterministic extraction foundation

## 5.3 Component View

| Component | Responsibility | Phase |
| --- | --- | --- |
| Harness Runner | Executes sub-agent tasks with context packet, prompt, LLM call, validation, artifacts. | B |
| Context Packet Builder | Builds role-specific compact context under token budget. | B/C |
| JSON Task Client | Calls local OpenAI-compatible LLM endpoint and captures raw response. | B |
| Schema Validator | Validates parsed JSON and evidence invariants. | B |
| FunctionLogic Analyzer | Produces executable logic blocks for one function. | D |
| Boundary Analyzer | Maps HTTP/gRPC/message/startup boundaries to handler symbols. | E |
| Flow Composer | Composes boundary + FunctionLogic + selected expansion into FlowPack. | E |
| Flow Reviewer | Approves/rejects FunctionLogic/FlowPack with deterministic checks. | F |
| Language Adapter Registry | Provides Go first, later Java, JS/TS, Python adapters. | G |

# 6. Phase A Deliverables

Phase A should create enough design documentation to make Phase B executable without ambiguity. The following documents are the minimum deliverables.

| Deliverable | Purpose | Required output |
| --- | --- | --- |
| docs/research/ua_agent_roles.md | Extract reference roles and map them to local sub-agents. | Role table, responsibility, input/output, what to mimic/reject. |
| docs/research/ua_workflow_contracts.md | Define workflow mapping from reference pipeline to local SDLC pipeline. | Workflow chain, triggers, artifacts, failure rules. |
| docs/research/ua_context_engineering_lessons.md | Define how to work within 92k-108k token local model limits. | Token budgets, context levels, progressive disclosure. |
| docs/research/ua_schema_mapping.md | Map graph/domain concepts to FunctionLogic and FlowPack. | Node/edge/step/evidence mapping and schema direction. |
| docs/research/ua_not_reused.md | Record non-goals to avoid scope creep. | No clone/fork/vendor/dashboard/chat/BFS-first. |
| docs/research/multi_language_adapter_plan.md | Prevent Go-only lock-in. | Go/Java/JS-TS/Python plan and adapter interfaces. |
| docs/architecture/sub_agent_contract.md | Define the formal sub-agent contract. | YAML/Go-like contract shape and first roles. |
| docs/architecture/harness_requirements.md | Define Phase B harness requirements. | Runner, artifacts, validation, retry, diagnostics. |
| docs/plan/phase_a_execution_plan.md | Execution plan and Phase B handoff. | Tasks, acceptance criteria, open questions. |

# 7. Sub-Agent Role Model

A sub-agent is not necessarily a separate model, process, or chatbot. In this system, a sub-agent is a bounded analysis role with a stable input contract, prompt, output schema, token budget, validator, and artifact path. This gives us most of the value of multi-agent decomposition while still running on local models and deterministic tools.

| Sub-agent | Purpose | Phase | Core output |
| --- | --- | --- | --- |
| WorkspaceScannerAgent | Create deterministic file/service/language/framework inventory. | A/B | workspace_scan.json, file_catalog.json |
| FileStructureAnalyzerAgent | Extract symbols, imports, calls, classes, and control skeleton from files. | B/C | function_index.json, call_index.json, control_index.json |
| FunctionLogicAnalyzerAgent | Turn one function into step-by-step executable logic blocks. | D | function_logic.json/md/mmd |
| BoundaryAnalyzerAgent | Detect entrypoints and map them to handler symbols. | E | boundary_index.json |
| ArchitectureRoleClassifierAgent | Classify functions/files into SDLC roles. | E/F | architecture_roles.json |
| FlowComposerAgent | Compose boundary + FunctionLogic + selective expansions into FlowPack. | E/F | flow_pack.json |
| DomainFlowAgent | Map technical flow into business domain/flow/step representation. | Later | domain_flow.json |
| FlowReviewerAgent | Validate evidence, schema, references, ambiguity, and hallucination risks. | F | validation_report.json |

## 7.1 Sub-Agent Contract

SubAgentRole:

role_name: string

purpose: string

input_artifacts: []ArtifactRef

context_builder: string

prompt_template: string

output_schema: string

token_budget:

max_input_tokens: int

max_output_tokens: int

validator: []ValidationRule

retry_policy:

max_attempts: int

retry_on: [json_parse_error, schema_error]

no_retry_on: [evidence_missing, hallucination_detected]

artifact_output_path: string

## 7.2 First Role Contract: FunctionLogicAnalyzerAgent

role_name: function-logic-analyzer

purpose: Analyze one function into executable logic blocks with evidence.

input_artifacts:

- function_source

- surrounding_context

- imports

- outgoing_call_candidates

- control_skeleton

- same_file_symbols

- boundary_context_if_known

output_schema: FunctionLogicV1

token_budget:

max_input_tokens: 40000

max_output_tokens: 6000

validator:

- all_blocks_have_line_range

- all_conditions_have_source_line

- all_calls_have_evidence_or_diagnostic

- no_unknown_block_type

- no_invented_file_path

- no_invented_symbol_without_diagnostic

artifact_output_path:

.local-agent/runs/<run_id>/tasks/function_logic_<symbol_slug>/

# 8. Harness System Design

The harness is the core enabling system for local-model reliability. It turns each sub-agent into a repeatable task with bounded context, strict output, validation, and diagnostics. It prevents the local LLM from becoming an unbounded reasoning engine over the whole repository.

## 8.1 Harness Workflow

1. Receive SubAgentTask request.

2. Resolve input artifact references.

3. Build role-specific context_packet.json.

4. Estimate and enforce token budget.

5. Render prompt.txt from role template.

6. Call local LLM through JSON task client.

7. Save llm_raw.json.

8. Parse strict JSON into parsed.json.

9. Run schema and semantic validators.

10. Save validation.json and diagnostics.md.

11. Retry only for JSON/schema repairable errors.

12. Mark task approved/rejected/approved_with_warnings.

## 8.2 Harness Package Structure

internal/harness/

task.go               # SubAgentTask, TaskResult, TaskStatus

context_packet.go     # ContextPacket, ArtifactRef, EvidenceSlice

context_budget.go     # Token estimator and budget policy

prompt.go             # Prompt template renderer

runner.go             # Task execution engine

llm_json.go           # Strict JSON local model runner

validator.go          # Schema + semantic validation interface

retry.go              # Retry/repair policy

artifact.go           # Run/task artifact persistence

diagnostics.go        # Human-readable diagnostics writer

## 8.3 Artifact Layout

.local-agent/runs/<run_id>/

run_manifest.json

tasks/

<task_id>/

task_request.json

context_packet.json

prompt.txt

llm_raw.json

parsed.json

validation.json

diagnostics.md

artifacts/

function_logic.json

function_logic.md

function_logic.mmd

# 9. Context Engineering Design

The target local model context is roughly 92k-108k tokens. This is enough for one carefully designed function-logic or flow-composition task, but not enough for naive whole-repo analysis. The system must therefore rely on progressive disclosure and artifact references.

## 9.1 Context Levels

| Level | Name | Contents | When used |
| --- | --- | --- | --- |
| L0 | Workspace summary | Service list, languages, framework hints, file category counts. | Scanner and high-level planning. |
| L1 | Function index | Symbol list, file path, line range, receiver/class, signature. | Target resolution. |
| L2 | Target function source | Exact source range of selected function. | FunctionLogicAnalyzer. |
| L3 | Local context | Imports, outgoing candidates, same-file symbols, control skeleton. | FunctionLogicAnalyzer and BoundaryAnalyzer. |
| L4 | Selected callee context | Only the source or summary of meaningful callees. | Selective expansion. |
| L5 | External context | Config/proto/topic/route evidence snippets. | Boundary and cross-service flow. |

## 9.2 Token Budgets

| Role | Input budget | Output budget | Notes |
| --- | --- | --- | --- |
| WorkspaceScannerAgent | 8k-12k | 2k | Mostly deterministic; LLM optional. |
| FileStructureAnalyzerAgent | 16k-24k | 4k | Batch-oriented, structural facts first. |
| FunctionLogicAnalyzerAgent | 24k-40k | 6k | First critical local-model role. |
| BoundaryAnalyzerAgent | 20k-32k | 4k | Reads route/proto/topic/config snippets. |
| FlowComposerAgent | 40k-60k | 8k | Reads selected FunctionLogic artifacts, not raw repo. |
| FlowReviewerAgent | 20k-40k | 4k | Validation-focused, not creative. |
| DomainFlowAgent | 40k-60k | 8k | Later; business interpretation over FlowPack. |

## 9.3 Context Packet Shape

{

"task_id": "function_logic_cameraV2Handler_DetectQR",

"role": "function-logic-analyzer",

"target": {

"symbol": "cameraV2Handler.DetectQR",

"language": "go",

"file_path": "internal/handler_v2/camera.go",

"line_range": [120, 260]

},

"budget": {

"max_input_tokens": 40000,

"reserved_output_tokens": 6000

},

"inputs": {

"function_source": "...",

"surrounding_context": "...",

"imports": [],

"outgoing_candidates": [],

"control_skeleton": [],

"same_file_symbols": [],

"boundary_context": []

},

"required_output_schema": "FunctionLogicV1"

}

# 10. Core Schemas

## 10.1 FunctionLogicV1

FunctionLogicV1:

function_id: string

language: go|java|typescript|javascript|python

symbol: string

file_path: string

line_range: [int, int]

role: string

inputs: []FunctionInput

outputs: []FunctionOutput

logic_blocks: []LogicBlock

calls: []CallRef

external_effects: []ExternalEffect

evidence: []EvidenceItem

diagnostics: []DiagnosticItem

## 10.2 LogicBlock

LogicBlock:

id: string

type: sequence|validate|if|else_if|else|switch|case|default|for|for_range|while_like_loop|try|catch|finally|return|throw|defer|goroutine|async_await|call|external_call|transform|response_write|error_exit

summary: string

condition: string optional

line_range: [int, int]

children: []LogicBlock optional

calls: []CallRef optional

evidence_ids: []string

diagnostics: []DiagnosticItem optional

## 10.3 FlowPackV1

FlowPackV1:

id: string

workspace_id: string

snapshot_id: string

root: FlowNode

nodes: []FlowNode

edges: []FlowEdge

function_logic_refs: []ArtifactRef

evidence: []EvidenceItem

ambiguities: []AmbiguityItem

diagnostics: []DiagnosticItem

validation_status: approved|approved_with_warnings|rejected

# 11. Multi-Language Readiness

Phase A must prevent Go-specific assumptions from leaking into the product schema. Go remains the first implementation target, but the data model and language adapter interface must support Java, JS/TS, and Python without redesign.

| Language | Priority | Initial frameworks | Control/boundary focus |
| --- | --- | --- | --- |
| Go | 1 | Gin, Echo/Chi later, Cobra, sarama/Kafka, gRPC | if/switch/for/range/defer/go/return; route registration and startup lifecycle. |
| Java | 2 | Spring Boot, Spring MVC, Spring Kafka, Feign/WebClient | annotations, class methods, try/catch/finally, interfaces, @KafkaListener. |
| JS/TS | 3 | Express, Fastify, NestJS, Next.js API routes | async/await, promises, callbacks, decorators, middleware chain, path aliases. |
| Python | 4 | FastAPI, Flask, Django, Celery | decorators, async def/await, try/except/finally, with, task handlers. |

## 11.1 Language Adapter Interface

type LanguageAdapter interface {

Language() string

DetectProject(files []SourceFile) ProjectSignals

ExtractSymbols(file SourceFile) ([]Symbol, []Diagnostic)

ExtractImports(file SourceFile) ([]Import, []Diagnostic)

ExtractCalls(file SourceFile, symbols []Symbol) ([]CallExpression, []Diagnostic)

ExtractControlBlocks(file SourceFile, symbol Symbol) ([]ControlBlock, []Diagnostic)

ExtractBoundaries(file SourceFile) ([]Boundary, []Diagnostic)

ExtractExternalEffects(file SourceFile) ([]ExternalEffect, []Diagnostic)

ResolveImport(ctx ResolveContext, imp Import) ([]ResolvedImport, []Diagnostic)

ResolveCall(ctx ResolveContext, call CallExpression) ([]ResolvedCall, []Diagnostic)

}

# 12. Phase A Work Breakdown

| Workstream | Owner role | Inputs | Outputs | Definition of Done |
| --- | --- | --- | --- | --- |
| A1 Role extraction | Architect | Public understand-anything agent docs | ua_agent_roles.md | Every reference role mapped to a local sub-agent or deferred. |
| A2 Workflow extraction | Architect | README, agent workflow docs | ua_workflow_contracts.md | Every local workflow has trigger/input/output/gate. |
| A3 Context engineering | Architect | Local context limits, LM Studio API docs | ua_context_engineering_lessons.md | Context levels and budgets defined. |
| A4 Schema mapping | Architect | Graph/domain concepts, current FlowPack skeleton | ua_schema_mapping.md | FunctionLogicV1 and FlowPackV1 direction stable. |
| A5 Sub-agent contract | Architect | A1-A4 | sub_agent_contract.md | Role contract ready for Phase B implementation. |
| A6 Harness requirements | Architect | A3-A5 | harness_requirements.md | Harness package and artifact behavior specified. |
| A7 Multi-language plan | Architect | Tree-sitter/language framework assumptions | multi_language_adapter_plan.md | Go first; Java/JS-TS/Python planned without schema redesign. |
| A8 Phase B handoff | Architect | All Phase A docs | phase_a_execution_plan.md | Phase B scope, acceptance, and non-goals clear. |

# 13. Phase A Execution Plan

Create the Phase A document skeletons under docs/research, docs/architecture, and docs/plan.

Read public understand-anything README, release notes, and key agent documents through GitHub without local clone.

Write ua_agent_roles.md with reference role extraction and local equivalent mapping.

Write ua_workflow_contracts.md with end-to-end local pipeline contracts.

Write ua_context_engineering_lessons.md with context levels, budgets, and progressive-disclosure rules.

Write ua_schema_mapping.md with FunctionLogicV1, FlowPackV1, EvidenceItem, DiagnosticItem, and validation schema direction.

Write sub_agent_contract.md with formal role contract and FunctionLogicAnalyzer role as the first concrete contract.

Write harness_requirements.md with Phase B implementation package structure and artifact layout.

Write multi_language_adapter_plan.md to keep Go, Java, JS/TS, and Python aligned with the same schemas.

Write phase_a_execution_plan.md as the final handoff document to Phase B.

# 14. Phase A Acceptance Criteria

No production code is changed.

No local clone, fork, or vendor of understand-anything is introduced.

Sub-agent roles are defined with inputs, outputs, schemas, validation, and artifact paths.

FunctionLogicV1 is sufficiently specified for cameraV2Handler.DetectQR.

Harness requirements are implementation-ready for Phase B.

Context packet strategy is compatible with 92k-108k local token windows.

Multi-language readiness is documented for Go, Java, JS/TS, and Python.

Open questions are explicit and do not block Phase B MVP.

# 15. Phase B Handoff

Phase B should implement only the minimum harness path necessary to run one FunctionLogicAnalyzer experiment. It should not implement the full pipeline, dashboard, or cross-service tracing.

Phase B target: P3-UA-HARNESS-1

Required implementation:

internal/harness skeleton

local JSON task runner

FunctionLogicContextBuilder

FunctionLogicV1 schema

validation rules

artifact writer

CLI command: analyze-function-logic

First test target:

function_logic_cameraV2Handler_DetectQR

Expected output:

.local-agent/runs/<run_id>/tasks/function_logic_cameraV2Handler_DetectQR/

context_packet.json

prompt.txt

llm_raw.json

parsed_function_logic.json

validation.json

diagnostics.md

function_logic.md

function_logic.mmd

# 16. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Sub-agents become vague prompts | Low-quality or inconsistent output | Every sub-agent must have schema, validator, token budget, and artifact output. |
| LLM invents logic | Wrong SDLC evidence | No accepted block without line-range evidence; unresolved claims become diagnostics. |
| Context packet too large | Local model degradation or failure | Progressive disclosure and strict token budget per role. |
| Go-only schema leakage | Hard future multi-language support | Language-neutral FunctionLogic and LanguageAdapter interface defined in Phase A. |
| Reintroducing broad refactor | Delay and instability | Phase A forbids production code changes; Phase B is additive. |
| Dashboard/UI distraction | Wrong early priority | Artifact-first, CLI-first until FlowPack quality is proven. |
| Generic call graph trap | Misses inside-function logic | FunctionLogicAnalyzer is first core milestone, not BFS tracer. |

# 17. Open Questions

Should FunctionLogicV1 store nested blocks as a tree only, or also include a flattened execution-order array for easier Mermaid rendering?

Should validation be strict-fail when an LLM summary lacks exact line evidence, or allow approved_with_warnings?

Should the first harness use current internal/llm.Client or introduce a new JSONClient interface immediately?

Should context token estimation be approximate by character count initially or use model tokenizer integration later?

Should FunctionLogicAnalyzer run deterministic parsing first and LLM summarization second, or allow LLM to propose structure from deterministic skeleton?

# 18. References

Lum1104/Understand-Anything GitHub repository - public reference for multi-agent knowledge graph workflow, releases, and project positioning: https://github.com/Lum1104/Understand-Anything

Understand-Anything project scanner agent - file discovery, language detection, file category detection, framework detection, and import map behavior: https://github.com/Lum1104/Understand-Anything/blob/main/understand-anything-plugin/agents/project-scanner.md

Understand-Anything file analyzer agent - structural extraction followed by LLM semantic analysis: https://github.com/Lum1104/Understand-Anything/blob/main/understand-anything-plugin/agents/file-analyzer.md

Understand-Anything domain analyzer agent - Business Domain -> Business Flow -> Business Step model: https://github.com/Lum1104/Understand-Anything/blob/main/understand-anything-plugin/agents/domain-analyzer.md

Understand-Anything graph reviewer agent - deterministic validation and approval/rejection workflow: https://github.com/Lum1104/Understand-Anything/blob/main/understand-anything-plugin/agents/graph-reviewer.md

LM Studio developer docs - local APIs, OpenAI-compatible endpoints, structured output: https://lmstudio.ai/docs/app/api

LM Studio structured output docs - JSON schema response enforcement for local models: https://lmstudio.ai/docs/developer/core/structured-output

Tree-sitter official docs - parser generator and incremental parsing library with multi-language bindings: https://tree-sitter.github.io/tree-sitter/

OpenAI structured outputs announcement - schema-constrained outputs and limitations: https://openai.com/index/introducing-structured-outputs-in-the-api/