Local Agent SDLC
High-Level Architecture

Go-native, artifact-first, local-LLM-assisted code intelligence engine

Prepared for: Local Agent SDLC project
Date: 12 May 2026

# 1. Executive Summary

The Local Agent SDLC project should evolve into a Go-native, artifact-first, local-LLM-assisted analysis engine. The target is not a generic repository graph viewer. The target is an SDLC evidence layer that can explain real software behavior from boundary to function, from function to control-flow block, and from control-flow block to evidence-backed external effect.

The project should use Understand-Anything as a public reference model for multi-agent workflow design, not as a forked or vendored code dependency. Its useful ideas are the specialized agent roles, deterministic extraction before semantic analysis, intermediate artifacts, domain graph model, and graph-review validation loop. The implementation should remain inside anhnd3/code_analysis and continue to use the current Go foundation.

| Decision | Conclusion |
| --- | --- |
| Clone or vendor Understand-Anything? | No. Use GitHub as a living reference only. |
| Primary product output? | FunctionLogic and FlowPack artifacts with evidence, not a visual graph UI. |
| First executable target? | function_logic_cameraV2Handler_DetectQR. |
| LLM role? | Sub-agent reasoning over bounded context packets; never source of truth. |
| Local model constraint? | Design for 92k-108k context via context engineering, not 1M-token assumptions. |
| Multi-language path? | Define language-neutral schema now; implement Go first, then Java, JS/TS, Python. |

# 2. Reference Architecture: What We Learn from Understand-Anything

Understand-Anything is valuable because it decomposes codebase understanding into specialized agents rather than treating the whole repository as one prompt. The /understand command orchestrates scanner, file analyzer, architecture analyzer, tour builder, graph reviewer, and domain analyzer roles. File analyzers run in parallel batches, and the project supports incremental updates.

| Reference Role | Useful Behavior to Mimic | Local Agent SDLC Adaptation |
| --- | --- | --- |
| project-scanner | Discover files, languages, frameworks, file categories, import map. | WorkspaceScannerAgent writes workspace_scan.json and file_catalog.json. |
| file-analyzer | Run structural extraction first, then LLM semantic analysis. | FileStructureAnalyzer + FunctionLogicAnalyzer. Go deterministic extraction first, local LLM second. |
| architecture-analyzer | Compute directory/import/layer patterns before semantic layer assignment. | ArchitectureRoleClassifier assigns SDLC roles: handler, repository, gateway, validator, mapper. |
| domain-analyzer | Map business domains to flows and process steps. | DomainFlowAgent maps business flow to boundary, function logic step, and evidence. |
| graph-reviewer | Deterministic validation first, optional full LLM review. | FlowReviewer validates FunctionLogic and FlowPack artifacts before approval. |
| dashboard/chat | Interactive exploration surface. | Not early phase. Defer until evidence artifacts are stable. |

# 3. Target Architecture

The system should be structured as a deterministic orchestration layer plus bounded sub-agent tasks. Each sub-agent has a strict contract: input artifacts, context packet, prompt template, output schema, validator, retry policy, and artifact output path.

High-level control flow

Local Codebase Workspace
  -> Scanner / Indexer / Facts Store
  -> Harness Context Builder
  -> Role-specific Sub-Agent Task
  -> Strict JSON Output
  -> Deterministic Validator
  -> FunctionLogic / FlowPack Artifact
  -> Markdown / Mermaid / GraphJSON Rendering
  -> Review / MCP / Future UI

Figure 1. Local Agent SDLC should be artifact-first and review-gated.

# 4. Architecture Principles

| Principle | Meaning |
| --- | --- |
| Evidence first | No accepted flow edge or logic step without deterministic source evidence. |
| Sub-agent decomposition | Break codebase comprehension into role-specific tasks instead of a single giant prompt. |
| Context budget discipline | Every task has a bounded context packet designed for 92k-108k local model context. |
| Schema before prose | Strict JSON artifacts are source of truth; Markdown and Mermaid are renderings. |
| Language-neutral core | FunctionLogic, Boundary, FlowPack, EvidenceItem, and DiagnosticItem must not be Go-only. |
| Local LLM as assistant | The model summarizes, ranks, composes, and reviews. It does not invent accepted facts. |
| No UI-first distraction | Dashboard/chat is deferred until function and flow artifacts are good enough. |

# 5. Core Modules

| Module | Responsibility |
| --- | --- |
| internal/harness | Task orchestration, context budgeting, prompt assembly, JSON parsing, validation, retry, artifact writing. |
| internal/artifact | .local-agent run layout, manifest, durable stage outputs. |
| internal/lang | Language adapter registry and language-neutral extractor interface. |
| internal/lang/go | Go adapter using current scanner/indexer/facts and tree-sitter-based extraction. |
| internal/lang/java | Future Java adapter: Spring Boot, annotations, interfaces, Kafka listeners, HTTP clients. |
| internal/lang/jsts | Future JS/TS adapter: Express, NestJS, Fastify, async/await, tsconfig aliases. |
| internal/lang/python | Future Python adapter: FastAPI, Flask, Django, decorators, Celery workers. |
| internal/logic | FunctionLogic model and analyzer for if/else/switch/loop/return/defer/goroutine/calls. |
| internal/boundary | HTTP, gRPC, message queue, CLI, cron, startup boundary detection. |
| internal/evidence | Read source ranges, grep/search, facts queries, config/proto/topic evidence. |
| internal/flow | FlowPack model, flow composer, expansion policy, selected callee expansion. |
| internal/reviewer | FunctionLogic and FlowPack validation gates. |
| internal/llm | Local OpenAI-compatible JSON task client, schema validation, raw output capture. |
| internal/export | Markdown, Mermaid, graph JSON, evidence report rendering. |
| internal/mcp | Later MCP wrapper over same services, not a parallel implementation. |

# 6. Sub-Agent Role Model

In this architecture, a sub-agent is not necessarily a separate process or separate model. It is a bounded role contract executed by the harness. The same local model can run many roles, but each role receives a different context packet and must return a different schema.

Sub-agent contract

SubAgentRole {
  role_name
  input_artifacts
  context_builder
  prompt_template
  output_schema
  token_budget
  validator
  retry_policy
  artifact_output_path
}

| Sub-Agent | Input | Output | Purpose |
| --- | --- | --- | --- |
| WorkspaceScannerAgent | workspace path, ignore rules | workspace_scan.json, file_catalog.json | Deterministic inventory and framework hints. |
| FileStructureAnalyzerAgent | file batch, language adapter | function_index.json, call_index.json, control_index.json | Extract structure without semantic overreach. |
| FunctionLogicAnalyzerAgent | target function context packet | function_logic.json/md/mmd | Explain executable logic inside one function. |
| BoundaryAnalyzerAgent | source/config/proto/topic snippets | boundary_index.json | Map external entrypoints to functions. |
| ArchitectureRoleClassifierAgent | file/function indexes | architecture_roles.json | Classify SDLC roles. |
| FlowComposerAgent | boundary + function logic artifacts | flow_pack.json | Compose service flow. |
| DomainFlowAgent | flow packs + roles | domain_flow.json | Map to business flow and steps. |
| FlowReviewerAgent | FunctionLogic or FlowPack | validation_report.json | Reject hallucinated or under-evidenced artifacts. |

# 7. Harness and Context Engineering

Because local models operate around 92k-108k usable context in the current strategy, the system must not send the entire repository to the model. The harness must build compact context packets for each role and preserve full evidence in artifacts.

| Harness Responsibility | Detail |
| --- | --- |
| Context packet construction | Assemble only target source, local imports, control skeleton, relevant callees, boundaries, and diagnostics. |
| Token budgeting | Reserve output tokens and enforce role-specific input limits. |
| Prompt assembly | Stable prompt template per role, with task definition and schema. |
| Structured output | Ask local model for strict JSON and validate against schema. |
| Retry/repair | Retry only when JSON or schema validation fails; preserve raw failures. |
| Artifact logging | Save context_packet.json, prompt.txt, llm_raw.json, parsed.json, validation.json, diagnostics.md. |
| Reviewer gate | No artifact becomes accepted until deterministic validation passes. |

First target artifact directory

.local-agent/runs/<run_id>/tasks/function_logic_cameraV2Handler_DetectQR/
  context_packet.json
  prompt.txt
  llm_raw.json
  parsed_function_logic.json
  validation.json
  diagnostics.md
  function_logic.md
  function_logic.mmd

# 8. Workflows

| Workflow | Description |
| --- | --- |
| Workflow A: Reference Study | Read public Understand-Anything GitHub docs/agents/releases; extract behavior, not code. |
| Workflow B: Workspace Scan | Build file catalog, language/framework hints, import roots, service candidates. |
| Workflow C: Structure Extraction | Generate symbol/import/call/control indexes through language adapters. |
| Workflow D: Function Logic Analysis | Analyze one function into ordered logic blocks with evidence. |
| Workflow E: Boundary Analysis | Map HTTP/gRPC/MQ/CLI/startup boundaries to functions. |
| Workflow F: Flow Composition | Compose boundary + function logic + selected nested expansion into FlowPack. |
| Workflow G: Review | Validate FunctionLogic and FlowPack artifacts. |

# 9. Roadmap Phases A-G

| Phase | Name | Outcome |
| --- | --- | --- |
| Phase A | Reference role extraction | Document Understand-Anything agent roles, workflows, schema lessons, and what not to reuse. |
| Phase B | Harness foundation | Implement sub-agent task runner, context packet, JSON schema validation, artifact logging. |
| Phase C | Context packet builders | Build FunctionLogic, Boundary, FlowComposer, and Reviewer context builders. |
| Phase D | Function Logic Agent | Produce function_logic_cameraV2Handler_DetectQR with JSON/Markdown/Mermaid. |
| Phase E | Boundary + Flow Composer | Map endpoint/startup boundary to function logic and compose first FlowPack. |
| Phase F | Reviewer Agent | Reject under-evidenced or hallucinated FunctionLogic/FlowPack artifacts. |
| Phase G | Multi-language adapters | Implement Java, JS/TS, Python adapters after Go MVP proves the harness. |

# 10. First MVP Target: function_logic_cameraV2Handler_DetectQR

The first MVP should analyze exactly one function, not a whole service. This isolates whether the harness and local model can generate a useful, evidence-backed logic artifact before we add route-level or cross-service tracing.

| Acceptance Requirement | Meaning |
| --- | --- |
| Step-by-step logic | Output must preserve actual function execution order. |
| Branch preservation | if/else/switch/case branches must not be flattened into prose. |
| Loop preservation | for/range/while-like loops must be shown when present. |
| Async/defer behavior | go/defer/wait patterns must be represented if present. |
| Call classification | Local call, interface call candidate, repository call, external effect must be separated. |
| Evidence line ranges | Every major block must cite file path and line range. |
| Ambiguity reporting | Unresolved symbols or candidates must be diagnostic items, not hidden assumptions. |
| Readable renderings | Markdown and Mermaid should be simple enough for engineer review. |

# 11. Multi-Language Strategy

The architecture should support Go first while avoiding Go-only schema. Java, JS/TS, and Python should plug into the same language-neutral objects: Symbol, Import, CallExpression, ControlBlock, Boundary, ExternalEffect, FunctionLogic, FlowPack, EvidenceItem, and DiagnosticItem.

| Language | Initial Framework Targets | Special Extraction Concerns |
| --- | --- | --- |
| Go | Gin, Echo, Chi, Kratos, Cobra, gRPC, Kafka/sarama | receiver methods, interfaces, goroutines, defer, wait groups, route registration. |
| Java | Spring Boot, Spring MVC, Feign, RestTemplate/WebClient, Kafka listeners | annotations, interfaces, try/catch/finally, dependency injection, transactions. |
| JS/TS | Express, Fastify, NestJS, Next API routes, Axios/fetch | async/await, promise chains, middleware, decorators, tsconfig paths, barrel exports. |
| Python | FastAPI, Flask, Django, Celery, SQLAlchemy | decorators, async def, context managers, dynamic imports, exception blocks. |

# 12. Risks and Quality Gates

| Risk | Mitigation / Gate |
| --- | --- |
| LLM hallucination | Strict schema + deterministic validation + no accepted edge without evidence. |
| Context overflow | Role-specific context packet and progressive disclosure. |
| Graph explosion | Selective expansion policy; expand only meaningful functions. |
| Go-only design lock-in | Language-neutral schema and adapter interface before Phase D implementation. |
| UI distraction | Defer dashboard/chat until FunctionLogic and FlowPack are stable. |
| False confidence | Reviewer reports approved / approved_with_warnings / rejected. |
| Ambiguous call resolution | Keep ambiguous diagnostics instead of forcing accepted edges. |

# 13. Phase A Summary Plan

Phase A is a research-and-contract phase. It should not change production code. Its output is a set of repository documents that translate Understand-Anything behavior into Local Agent SDLC role contracts, context requirements, and implementation boundaries.

| Deliverable | Purpose |
| --- | --- |
| docs/research/ua_agent_roles.md | Define each reference agent role and our equivalent Go-native role. |
| docs/research/ua_workflow_contracts.md | Map staged workflow, artifacts, batch boundaries, and validation loops. |
| docs/research/ua_context_engineering_lessons.md | Extract token-reduction/context-slicing principles for 92k-108k local models. |
| docs/research/ua_schema_mapping.md | Map knowledge graph/domain graph concepts to FunctionLogic and FlowPack. |
| docs/research/ua_not_reused.md | Explicitly exclude fork/vendor, dashboard, chat, and graph-first UI for early phase. |
| docs/plan/phase_a_execution_plan.md | Final actionable plan for Phase B handoff. |

# 14. References

Understand-Anything GitHub README: https://github.com/Lum1104/Understand-Anything

Understand-Anything Releases: https://github.com/Lum1104/Understand-Anything/releases

Tree-sitter GitHub README: https://github.com/tree-sitter/tree-sitter

LM Studio Developer Docs: https://lmstudio.ai/docs/app/api

LM Studio Structured Output Docs: https://lmstudio.ai/docs/developer/core/structured-output

OpenAI Structured Outputs Guide: https://platform.openai.com/docs/guides/structured-outputs